## Slide 1: Cable up-date
Ian Crotty
15 Jan 2013

## Slide 2: Signal length comparison

## Slide 3: Comparative lengths
Chart: 
| 33 | 34 | 35 | 36 | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 | 19 | 20 | 21 | 22 | 23 | 24 | 25 | 26 | 27 | 28 | 29 | 30 | 31 | 32
RE4/3 | 2.3 | 4.6 | 5.3 | 3.7 | 1 | -0.9 | 1.1 | 3.4 | 2.7 | 2.3 | 2.7 | 2.2 | -1.1 | 1.3 | 1.5 | 1.3 | 1.7 | 1.4 | -4.3 | -1.9 | 1.3 | 1.2 | 1.6 | 1.2 | 2.6 | 3.4 | 2.7 | 0.4 | -0.1 | 0 | -1.7 | 1.2 | 2.6 | 2 | 1.9 | -2.3
RE4/2 | 2.1 | 5.3 | 6 | 3.4 | 0.7 | -1.2 | 1.8 | 4.1 | 2.4 | 2 | 2.4 | 2 | -0.3 | 2 | 2.2 | 2.1 | 2.5 | 2.1 | -3.5 | -1.1 | 2.1 | 1.9 | 2.3 | 2 | 2.8 | 3.1 | 2.4 | 0.1 | -0.4 | -0.3 | -1 | 1.9 | 3.3 | 2.8 | 2.6 | 3.1
Length excess wrt Integ Model [m]

## Slide 4: Excess lengths wrt RE3
Chart: 
| 33 | 34 | 35 | 36 | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 | 19 | 20 | 21 | 22 | 23 | 24 | 25 | 26 | 27 | 28 | 29 | 30 | 31 | 32
RE3/3 Plus | 1.2 | 1.3 | 1.4 | 0.8 | 0.9 | 0.8 | 0.5 | 0.3 | 0.1 | 0.1 | 0.2 | 0 | 0.3 | 0.2 | 0.3 | 0.2 | 0.2 | 0.2 | 0.4 | 0.4 | 0.4 | 0.4 | 0.5 | 0.3 | 7.6 | 5.5 | 2.4 | -0.1 | -0.5 | -0.9 | -0.3 | -0.3 | 0.5 | 0.1 | 0.5 | 0.8

## Slide 5: News & Conclusions
The signal cable and connectors etc are in the company, they will make some test cables 10m long this week.
The order for the signal cables was/is held up with Purchasing.
The signal cable lengths for +Z & -Z are established from Integration 3D model. The slack is under discussion in the range of 0.6-0.8m. There is insufficient evidence to have the slack as a function of the length as the real cables were all in the 5-6m length.
The comparison with real cables laid in p5 gave 3-5% difference on the +Z and 12% on the –Z but with different constraints.
The comparison with RE3 has not been finalised.
Stephan and I will start the HV this week.
The HV order is with the company.
The latest HV connector does not seem good in my view, see it below.
http://rpc-cms-re4-upscope.web.cern.ch/rpc-cms-re4-upscope/RPC/Services/HV/3PoleCPE/Inspection/13Jan2012/NewCPE3PoleHVConnector.pdf
I will discuss the production of LV and dcs with the company this week