## Slide 1: HV Cables installation in P5 & service concerns Mini Cable Chains YE1PP to Chambers Main Cable Chains USC to UXC Ian Crotty 10 July 2013

## Slide 2
RE YE+1 Far HV PP as seen from IP
RE1/2
Sp
19
18
17
16
15
14
13
12
11
RE1/2
Sp
28
27
26
25
24
23
22
21
20
RE2/2
Sp
28
27
26
25
24
23
22
21
20
RE2/2
Sp
19
18
17
16
15
14
13
12
11
RE3/2
Sp
19
18
17
16
15
14
13
12
11
RE3/2
Sp
28
27
26
25
24
23
22
21
20
RE4/2
RE4/2
RE1/3
Sp
19
18
17
16
15
14
13
12
11
RE1/3
Sp
28
27
26
25
24
23
22
21
20
RE2/3
Sp
28
27
26
25
24
23
22
21
20
RE2/3
Sp
19
18
17
16
15
14
13
12
11
RE3/3
Sp
19
18
17
16
15
14
13
12
11
RE3/3
Sp
28
27
26
25
24
23
22
21
20
RE4/3
RE4/3
RE3/1
spare
12
16
15
1
2
3
4
13
14
11
5
6
7
8
9
10
PP in UXC
2
1
4
3
6
5
8
7
9
10
11
12
13
14
16
15
Cables in back of rack
RE1/1
Sp
19
18
17
16
15
14
13
12
11
RE1/1
Sp
28
27
26
25
24
23
22
21
20
spare
spare
spare
RE2/1
Sp
28
27
26
25
24
23
22
21
20
Sp
19
18
17
16
15
14
13
12
11
The original layout
RE1/1
RE4 only ½ of the chambers

## Slide 3
RE YE+1 Far HV PP as seen from IP
RE1/2
Sp
19
18
17
16
15
14
13
12
11
RE1/2
Sp
28
27
26
25
24
23
22
21
20
RE2/2
Sp
28
27
26
25
24
23
22
21
20
RE2/2
Sp
19
18
17
16
15
14
13
12
11
RE3/2
Sp
19
18
17
16
15
14
13
12
11
RE3/2
Sp
28
27
26
25
24
23
22
21
20
RE4/2
RE4/2
RE1/3
Sp
19
18
17
16
15
14
13
12
11
RE1/3
Sp
28
27
26
25
24
23
22
21
20
RE2/3
Sp
28
27
26
25
24
23
22
21
20
RE2/3
Sp
19
18
17
16
15
14
13
12
11
RE3/3
Sp
19
18
17
16
15
14
13
12
11
RE3/3
Sp
28
27
26
25
24
23
22
21
20
RE4/3
RE4/3
RE3/1
spare
12
16
15
1
2
3
4
13
14
11
5
6
7
8
9
10
PP in UXC
2
1
4
3
6
5
8
7
9
10
11
12
13
14
16
15
Cables in back of rack
RE4/2
Sp
19
18
17
16
15
14
13
12
11
RE4/3
Sp
28
27
26
25
24
23
22
21
20
spare
spare
spare
RE2/1
Sp
28
27
26
25
24
23
22
21
20
Sp
19
18
17
16
15
14
13
12
11
The new layout
For RE4 low eta

## Slide 4: Newly installed HV cables on Far YE1 PP
Situation as of 10 July
New cables

## Slide 5: Mini cable chain finally gave little concern
New Cables

## Slide 6: YE1 +z Near
Cables underground to be installed in week 29

## Slide 7: Main Cable chain proposal
Add umbilical cables between USC & UXC YE1s
Supply RE1/1 chambers
Spares for present system
Demonstrator installations
The job will be slow at 1 cable/2-3days
Between 1-2 cables per main Chains
= 4-8 cables total
Installation costs are paid by TC

## Slide 8: The path is clear and we have the cable. This is a big job
Approx 1.5km
Cable length 57-90m

## Slide 9: But it gets worse in the last 5% of the path length
The Main Cable chains in X0 under CMS
Clamp of thee Cable under PP YE1
Access to rear of the PP

## Slide 10: Minor concern with Cooling Manifold
There are 2 different unions required on the RE4 connexion to the manifold. We have today only the1/4”. The others will be found as they have been sent to CERN.
3/8” union on Flow restrictor
¼ inch union on the Valves

## Slide 11: Leak rates
The CSCs have had their cooling circuits tested with snoop. Implying ~1E-02 [mbar.l/s]
The P5 circuits required <100mbar/hr for a volume of some few hundred litres ~
5E0 [mbar.l/s]
To be understood.

## Slide 12: Rack questions
X3J51 & X3V51
CSCs need to install cards soon.
Holes belong to CSCs & must
be made bigger. Remove the floor under
rack ?
Tidy up cabling.
Install new cable trays.
(Recent ?) LV cabling not allowing access to crates.

## Slide 13: New cable trays & cabling under racks to be tidied
Add new Cable trays

## Slide 14: Cabling paths to be refined as now the space is far more limited

## Slide 15: Need to improve cabling routing